## Slide 1: Agile at chadatech
08.14.22
A comprehensive look at agile

## Slide 2: FACETS
INTRODUCTION
IMPORTANCE OF SCRUM ROLES
PHASES OF SDLC IN AGILE
CONTRAST WITH WATERFALL
METHODOLOGY CHOICE

## Slide 3: INTRODUCTION
THE TRANSITION TO AGILE
The transition from waterfall methodology to an agile approach with a scrum framework will enhance our products and build a more cohesive corporate culture.
Through scrum tools and practices we will become more efficient and productive.

## Slide 4: Importance of scrum roles
A look at each

## Slide 5
Product Owner
Point of contact for external affairs
Takes responsibility for product
Maintains and trims product backlog
Scrum Master
Ensures team is operating within agile
Fosters transparent communication
Blocks out any hinderances to team
Developer
Ensures delivery of intended work
Operates within sprint time constraint
Communicates effectively with team
Tester
Makes sure product meets requirements
Sets up test cases from user-stories
Offers wider lens to see project through

## Slide 6: Phases of sdlc in scrum
Each phase of the cycle

## Slide 7: Phases of SDLC In SCRUM
1 | 2 | 3 | 4 | 5 | 6
Requirements | Design | Development | Testing | Deployment | Review
Assessments and meetings between Product Owner and client/stakeholders to determine needs of product. | Meetings between Product Owner and team to define requirements and prioritize stories. | Sprints begin and user stories are tackled by priority in backlog. Functionality is developed. | Test cases defined and refined to address any potential bugs or edge cases unaccounted for in the product. | Ongoing support is provided as needed, as the product backlog is shuffled to reprioritize functionality and stories. | End of sprint review, sprint retrospective. A look back into the work that has been done and the product completed.

## Slide 8: Contrast with waterfall
Differences between waterfall and agile

## Slide 9
Waterfall
Scrum-Agile
Allows for feature planning up-front
Clear trajectory and roadmap for schedule
Methodical approach that emphasizes smooth transitions
Minimizes deviation from preliminary ideal
Promotes transparency and communication
Puts needs of client first
More flexible, addresses needs as they appear
Adaptable, can pivot to accommodate for unseen requirements from clients or troubleshooting
Waterfall methodology is great when you know exactly what your product will entail every step of the development process. However, it’s hindering in that if anything at all comes to light on the client or development side, it will likely not be addressed until further down the development pipeline. Without adopting agile methodology with a scrum framework, our team wouldn’t have been able to pivot the product to reflect SNHU Travel’s desire to cater to the detox/wellness demographic, which would have impacted their business negatively. Thanks to the flexibility of agile, we were able to complete our sprint and give the client the product that they needed.

## Slide 10: Methodology choice
When to choose agile or waterfall

## Slide 11
Waterfall
Scrum-Agile
When requirements, roadblocks are well known up front
When the scope of the product is well established
When all softwares, tools, and technology stacks are well known
When test-cases are foreseeable
When the length of the project is on the shorter end
When the scope of the product is large or complex
When there may be unforeseen changes or requirements that need attention
When the needs of the client may pivot and need catered to
When the technology stack is new and may require additional troubleshooting
When the product doesn’t have clear requirements or is iterative